GUIDESPEND AI

# Project Charter Document

# Team 8

# CS 451R, Spring 2026

| # Team Members: # Madhavananda Sangaraju # Siva Nikitha Mandla # Mitul Neerubai # Sai Praneeth Pothuri Document Control Change History Revision; Change Date; Description of Changes. V2.0; 05/01/2026; Final Draft. V1.0; 03/06/2026; Initial Draft. |  |  |
| --- | --- | --- |

Document Storage

This document is stored in the project’s GitHub repository at: https://github.com/MitulNeerubai/ai-banking-intelligence

Document Owner

Team 8: Madhavananda Sangaraju, Siva Nikitha Mandla, Mitul Neerubai, Sai Praneeth Pothuri are responsible for developing and maintaining this document.

Table of Contents

Team 8	1

1. Overview	3

1.1	Purpose and Scope	3

1.2	Goals and Objectives	3

1.3	Project Deliverables	4

1.4	Assumptions and Constraints	4

1.5	Schedule and Budget Summary	5

2. Team Organization	5

3. Risk Management Plan	6

4. Product Acceptance Plan	6

# 1. Overview

## 1.1	Purpose and Scope

GuideSpend AI is a secure, AI-powered financial management platform developed as a capstone project during the Spring 2026 semester at the University of Missouri - Kansas City. The platform addresses the common challenge of fragmented financial visibility by providing users with a unified, single-page intelligent application to manage their personal finances through real bank account aggregation, automated transaction tracking, and actionable insights through analytics.

Project Scope:

- Connecting real bank accounts via the Plaid API in sandbox mode

- Automatic transaction syncing from linked accounts using cursor-based incremental sync

- Spending analytics with pie charts (by category) and bar charts (monthly trend)

- Account balance overview across all linked institutions

- Secure JWT-based authentication with bcrypt password hashing

- Encrypted storage of Plaid access tokens using Fernet symmetric encryption

- AI-powered financial chatbot using the Google Gemini API

The application currently operates in a sandbox environment only. Live production banking integration and native mobile applications are planned for future releases.

## 1.2	Goals and Objectives

Project Goals:

- Build a secure, full-stack AI-powered financial management platform that connects real banking data with an intuitive user experience.

- Deliver a scalable, well-documented codebase that demonstrates professional-grade software engineering practices.

- Lay the foundation for future AI-driven financial features including fraud detection, savings automation, and budget tracking.

Project Objectives:

- Implement a PostgreSQL relational database hosted on Supabase with 7 normalized tables covering users, transactions, bank connections, budgets, fraud logs, savings, and recurring transactions.

- Develop a RESTful Flask API with 11 protected endpoints covering authentication, transaction management, and Plaid integration.

- Build a React frontend with Recharts visualizations, Plaid Link widget integration, and JWT-based authentication state management.

- Integrate the Plaid API to enable real bank account linking, real-time balance retrieval, and cursor-based transaction sync.

- Integrate the Google Gemini API to power an AI chatbot that answers user financial questions using their transaction data.

- Secure all sensitive data through bcrypt password hashing, Fernet token encryption, and SSL-enforced database connections.

## 1.3	Project Deliverables

The following items will be delivered by 05/01/2026:

- Fully functional web application (React frontend + Flask backend)

- PostgreSQL database schema with all 7 tables deployed on Supabase

- Source code hosted in GitHub repository

- Plaid sandbox integration with account linking and transaction sync

- Gemini AI chatbot for financial question answering

- Spending analytics dashboard with pie and bar chart visualizations

- Architecture document, test plan, test reports, and user guide

- Project demonstration and presentation

## 1.4	Assumptions and Constraints

Assumptions:

- Plaid API sandbox environment will remain accessible throughout the project

- Supabase PostgreSQL hosting will remain available on the free tier

- Gemini API will remain available with sufficient free quota for development

- All team members will have access to required development tools (VS Code, Node.js, Python)

Constraints:

- The application must use React for the frontend and Flask for the backend

- All banking data must remain in Plaid sandbox mode (no real financial transactions)

- All tools and services must use free tiers; total budget not to exceed $5 (Gemini API)

- The database must be PostgreSQL hosted on Supabase

## 1.5	Schedule and Budget Summary

The project ran from February 26, 2026 to April 30, 2026 – a total of 8 weekly sprints.

| Sprint | Date | Milestone |
| --- | --- | --- |
| Sprint 1 | 02/26/2026 | Project vision, database schema design, ORM setup |
| Sprint 2 | 03/05/2026 | Plaid API connected, password hashing, frontend UI |
| Sprint 3 | 03/13/2026 | Transaction history, backend functionality sketched |
| Sprint 4 | 03/20/2026 | Account-level summaries, static dashboard page |
| Sprint 5 | 04/03/2026 | AI workflow tested, user settings, frontend refinement |
| Sprint 6 | 04/10/2026 | Architecture diagram, deployment on Render, demo prep |
| Sprint 7 | 04/17/2026 | Accounts section complete, AI features integrated |
| Sprint 8 | 04/24/2026 | Final documentation, demo preparation, project complete |

Budget: $0–$5 for the Gemini API. All other tools and services (Supabase, Plaid sandbox, GitHub, Render, Jira) used free tiers.

# 2. Team Organization

The team consists of four members, each contributing across all layers of the stack:

| Team Member | Primary Role | Responsibilities |
| --- | --- | --- |
| Mitul Neerubai | Backend & Documentation | Backend architecture, Plaid integration, DB management, deployment |
| Sai Praneeth Pothuri | Frontend & Documentation | React components, Tailwind styling, Figma designs, settings page |
| Madhavananda Sangaraju | Backend / Database | Flask endpoints, PostgreSQL schema, ORM models, seed data |
| Siva Nikitha Mandla | AI Integration / QA | Gemini API integration, unit testing, AI chatbot, bug fixes |

# 3. Risk Management Plan

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Plaid API changes or sandbox downtime | Low | High | Monitor Plaid changelog; implement error handling and fallback manual transaction entry. |
| Supabase service interruption | Low | High | Keep local database backup; use environment variables to switch connection strings quickly. |
| JWT token security vulnerability | Low | High | Use Flask-JWT-Extended best practices; enforce HTTPS in production; set appropriate token expiry. |
| Plaid access token exposure | Low | Critical | All access tokens encrypted with Fernet before storage; key stored only in environment variables, never in code. |
| Team member availability issues | Medium | Medium | Cross-train team members on adjacent areas; document all code thoroughly. |
| Scope creep from future feature tables | Medium | Medium | Clearly mark budgets, fraud, savings, and recurring tables as future features; do not wire to frontend during this semester. |
| Integration failures between frontend and backend | Medium | High | Use Vite proxy during development; maintain consistent API contract; test each endpoint independently. |

# 4. Product Acceptance Plan

The project will be considered successfully completed when:

- A user can register, log in, and view their personalized dashboard

- At least one bank account can be connected via Plaid and transactions are visible

- Spending charts correctly display data by category and by month

- The AI chatbot answers financial questions correctly using the Gemini API

- The application is deployed and accessible at a public URL on Render

- All Jira tickets for Sprint 8 are marked Done